## Slide 1: Redmart
Olena Mariienko
Khor Chin Hau
Lim Kia Hui
Ku Chee Chiang William
Lim Yong Peng
Loh Kai Peng Anthony
Yap Tien Ho Melvin Jude

## Slide 2: Test Planning

## Slide 3: Functional Requirements
Homepage Tour
Browse Products
Search Products
Add to Cart
Manage Cart
Check-out

## Slide 4: Non-Functional Requirements
Contents in the website should fit without any horizontal scrolling
The web pages should be loaded within 3 seconds
The colour used in web pages should be consistent with the colour scheme of the company
URLs should be distinguishable from normal text, i.e. users should be able to tell that a URL is clickable

## Slide 5: Test Plan Objective
To test the online shopping website for Redmart such that
It will attract more people
It will encourage people to make purchase online

## Slide 6: Functions to be Tested
Homepage Tour
Browse Products
Search Products
Add to Cart
Manage Cart
Check-out

## Slide 7: Functions not to be Tested
N/A

## Slide 8: Risks, Assumption & Contingencies
Refer to Risk List (Plan).xls

## Slide 9: Approval and Sign Off of Test Plan and Test Results
Approval from Test Team

## Slide 10: Test Estimation
Number of functionalities: 8 | 20 | 11
Number of test cases: 83
Test effort estimation
refer to Test Estimation.xls

## Slide 11: Test Metrics
Test coverage
Test status
Test density
refer to Test Estimation.xls

## Slide 12: Strategy and Approach
Test Environment:
  Internet Explorer, Chrome, Firefox and Safari (desktop).
  Windows PC desktops and laptops, Mac OS X Macbook Air, iOS iPhones and Samsung phones (Android)
Scope of Testing
  Application functionality: functional and non-functional requirements
  Usability: desktops / mobile devices
  Security: SSL

## Slide 13: Plan for Test Execution
Criteria to start
  Approval of test plan
  Receipt of website build
Suspension & Resumption Criteria
  Ten (10) defects found
  Five (5) defects resolved
Test Completion Criteria
  90% pass logged for all test cases
  Important defects fixed and passed re-test

## Slide 14: Test Procedure
Test project management
  Hourly review
Status Reporting
  Hourly
Mechanism for change
  N/A
Regulatory compliance
  N/A

## Slide 15: Test Reporting

## Slide 16: Test Scope
The scope is to test new functionalities
Performance, internet connectivity and language environment tests were also carried out

## Slide 17: Resource assigned
Name | Start / End Date
Olena Mariienko Khor Chin Hau Lim Kia Hui Ku Chee Chiang William Lim Yong Peng Loh Kai Peng Anthony Yap Tien Ho Melvin Jude | 03 Jun 2016 11am to 3pm

## Slide 18: Planned Test & Executed Test

## Slide 19: Effort Analysis
S/No | Scope of Work | Planned | Actual | Remarks
1 | Test Planning and Preparation | 1hr | 1.5hr | New to framework
2 | Test Execution, Regression Test and Defect Verification | 2hr | 2.5hr | No regression test
3 | Total estimated effort for entire test (Test Preparation + Test Execution) | 3hr | 4hr | 

## Slide 20: Schedule Analysis
Task | Planning |  | Actual | 
 | Start date | Finish date | Start date | Finish date
Test Planning, Preparation, Test Execution, Regression Test and Defect Verification | 03 Jun 2016 11am | 03 Jun 2016 3pm | 03 Jun 2016 11am | 03 Jun 2016 4pm

## Slide 21: Defects Analysis
Total developer KLOC = 120 KLOC
Targeted Defects = 120
Actual number of Defects found = 72
Remarks: The actual number of defects found are lower than the target defects

## Slide 22: Lessons Learned/Improvement from test
Should test incrementally and iteratively
Should use a smaller test data
Payment process should be separate

## Slide 23: Proposal to Project team (Product and Process Improvement)
Include user account registration and login
Real-time inventory balance / buffer
To support specific browser / machine